Sprint 3 Report

PORTFOLIO TASK  7

Unit code:  COS40006

Unit Name:  Computing Technology Project B

Submission date:  March 21st, 2026

Scrum Master:  Hoang Dinh Vinh Hoang

# CONTRIBUTION SUMMARY

| Team Member | Finished tasks in time | Self-assigned & proactive | Attended team meetings | Attended supervisor meetings | Attended client meetings | Replied within acceptable time | Kept team updated | Respected others |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dinh Danh Nam (104775399) | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Nguyen Quy Hung (104850199) | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Vo Thi Kim Huyen (104169824) | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Le Luu Phuoc Thinh (105029327) | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Hoang Dinh Vinh Hoang (105026823) | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |

# 1. CONTRIBUTION DETAILS

This section summarises each team member's contributions during Sprint Three (1–21 March 2026), supported by commit evidence from the GitHub repository.

## 1.1  Dinh Danh Nam — Lead Developer: Full-Stack Coding, Optimization & Docker

Led the majority of coding work across all three service layers (LLM, backend, frontend) throughout Sprint Three.

Completed migration from the deprecated google-generativeai library to the new google-genai SDK, eliminating deprecation warnings and restoring Gemini model compatibility (1464d7e).

Added the web_search tool (llm/tools/web_search.py, 171 lines) integrating Tavily (primary) and DuckDuckGo (fallback), callable by the agent executor during chat (119ca2d).

Implemented ActivityLog and Notification models, migrations, controllers, and wired all background jobs to emit activity events and push real-time notifications (119ca2d).

Refactored LLMService.php with the timedRequest() helper, eliminating duplicated try/catch blocks and adding structured latency logging across all LLM calls.

Resolved backend N+1 query bottlenecks with eager loading; added RequestTiming middleware and 60-second KB query caching for measurable performance gains (39a2ef7, ee2b91a).

Rebuilt and maintained Docker configuration throughout the sprint, resolving container startup issues and environment variable conflicts.

Key commits: 1464d7e, 119ca2d, ee2b91a, 39a2ef7, 97eee65.

## 1.2  Nguyen Quy Hung — Frontend: UI Bug Fixes

Fixed Mermaid graph parse errors that prevented complex story maps from rendering (2986977).

Resolved the model selector z-index layering issue so the dropdown renders correctly above the sidebar on all screen sizes (2986977).

Implemented user avatar display in the sidebar and message bubbles; converted dropdown menus to dropup menus for improved usability on larger screens (ee0b859).

Set default model selection so users are not required to manually choose a model for each new conversation (ee0b859).

Key commits: 2986977, ee0b859.

## 1.3  Vo Thi Kim Huyen — Testing & Documentation

Wrote and executed manual test cases covering graph rendering, model selector, user avatar display, and notification badge behaviour.

Documented test scenarios and expected outcomes for the Sprint Three test case specification table.

Verified UI changes across Chrome and Firefox as required by the Definition of Done.

Contributed to sprint documentation including quality management goals and test results.

## 1.4  Le Luu Phuoc Thinh — Testing & Documentation

Designed and executed integration test cases for the SDK migration, performance benchmarks, and backend API endpoints.

Used Apache Bench (ab) to measure API response times and verify the 20% improvement target was met against Sprint Two baselines.

Maintained the test results table and tracked pass/fail status across all test areas.

Contributed to quality management planning and acceptance criteria definition.

## 1.5  Hoang Dinh Vinh Hoang — Testing, Documentation & Scrum Master

Served as Scrum Master for Sprint Three: facilitated standups, tracked backlog progress, and coordinated the client demonstration session.

Wrote and executed integration test cases for the notification system, activity feed, and web search tool.

Prepared sprint documentation including the sprint plan, retrospective, and lessons learned.

Coordinated client feedback collection during the Sprint Three demonstration on 21 March 2026.

# 2. SPRINT PLAN

Sprint Three ran from 1 March to 21 March 2026, covering Weeks 7–9 of the project timeline. Hoang Dinh Vinh Hoang served as Scrum Master, rotating from Nguyen Quy Hung (Sprint Two).

## Sprint Goal

Resolve technical debt from Sprint Two, achieve measurable performance improvements, and deliver new monitoring, notification, and import capabilities ahead of the client demonstration.

## Sprint Backlog

LLM Module:

Migrate from google-generativeai to google-genai SDK

Add web_search tool (Tavily + DuckDuckGo fallback)

Refactor LLMService with timedRequest() helper

Fix model_manager.py broken httpx client

Backend:

Resolve N+1 query bottlenecks in project/conversation endpoints

Add RequestTiming middleware

Implement ActivityLog model, migration, and controller

Implement Notification model, migration, and controller

Wire jobs to log activity and dispatch notifications

Frontend:

Fix Mermaid graph rendering parse errors

Fix model selector z-index layering

Build PerfOverlay (Ctrl+Shift+P) and performanceMonitor.js

Build NotificationBell with WebSocket subscription

Build ActivityFeed, Toast, AnimateIn, ShimmerSkeleton components

Build ImportModal and cache.js utility

## Sprint Architecture

Figure 1 shows the full system architecture as delivered at the end of Sprint Three.

Figure 1 — LLM4Reqs System Architecture (end of Sprint Three)

# 3. FINAL DOCUMENTATION DELIVERABLES

Sprint Three established the documentation foundation that Sprint Four will complete. The following artefacts were drafted or extended this sprint:

TESTING_GUIDE.md: Step-by-step Docker rebuild guide plus test procedures for all six Sprint Three feature groups (Performance Monitoring, Notifications, Activity Feed, Import, Web Search, KB integration).

architecture.md: Full architecture overview including service map, data-flow diagrams for Chat, Document Processing, KB Build, and Conflict Detection flows.

README.md: Updated to reflect new features, environment variables, and quickstart instructions.

.env.example: Expanded to document all required and optional environment variables across all three services (LLM, Backend, Frontend).

# 4. SPRINT PROGRESS

## Week 7 (1–7 March): Bottlenecks & Project Features

Nam: Completed google-genai SDK migration; improved model manager reliability.

Hung: Fixed Mermaid parse errors; resolved model selector z-index.

Huyen: Implemented user avatar system and dropup menu conversions.

Thinh: Resolved backend N+1 query bottlenecks; added eager loading.

Hoang: Enhanced project controller, dashboard data endpoint, and detail page.

## Week 8 (8–14 March): Performance Optimizations

Nam: Refactored LLMService with timedRequest() timing helper.

Hung: Added performanceMonitor.js with emoji grading and cache.js utility.

Huyen: Built ShimmerSkeleton and AnimateIn components; applied to project dashboard.

Thinh: Added RequestTiming middleware; enabled KB query caching (60s TTL).

Hoang: Integrated performance metrics into dashboard endpoint; code review.

## Week 9 (15–21 March): New Features — Notifications, Activity, Import, Web Search

Nam: Implemented web_search tool (Tavily + DuckDuckGo); integrated with agent executor.

Hung: Built PerfOverlay panel (Ctrl+Shift+P) and ImportModal component.

Huyen: Implemented NotificationBell, ActivityFeed, Toast; wired WebSocket subscriptions.

Thinh: Added comprehensive performance optimizations and bug fixes across backend.

Hoang: Designed ActivityLog + Notification models/migrations; wired jobs to emit events.

## Application Screenshots — Sprint Three

Figure 2 — Login / Sign-Up page: JWT-based authentication with register and login tabs.

Figure 2 — Login / Sign-Up Page (http://localhost:5173)

Figure 3 — Main dashboard after login: conversation sidebar, model selector, and chat area.

Figure 3 — Dashboard (Chat Interface)

Figure 4 — Create New Project dialog: name and description fields.

Figure 4 — Create New Project Dialog

Figure 5 — Project detail page showing Build KB, Requirements, Conflicts, and Chat tabs.

Figure 5 — Project Detail Page

Figure 6 — Project chat with live AI response to a requirements query.

Figure 6 — Chat Interface with AI Response

Figure 7 — Activity feed showing project audit trail (notification system).

Figure 7 — Activity Feed / Notification Panel

Figure 8 — Performance overlay (Ctrl+Shift+P) showing recent API calls with duration grades.

Figure 8 — Performance Overlay Panel (Sprint Three Feature)

Figure 9 — Knowledge Base upload modal: drag-and-drop document ingestion.

Figure 9 — Build Knowledge Base / Document Upload Modal

Figure 10 illustrates the data flow for the new activity logging and notification pipeline.

Figure 10 — Activity Logging & Notification Data Flow (Sprint Three)

Figure 11 illustrates the end-to-end performance monitoring chain from backend request to frontend overlay.

Figure 11 — Performance Monitoring Flow (Sprint Three)

## Quality Management — Goals & Outcomes

| Quality Area | Goal | Criterion | Outcome |
| --- | --- | --- | --- |
| SDK Migration | No regression after google-genai switch | All LLM endpoint tests pass | ✔ Passed |
| Graph Rendering | Complex diagrams render without errors | All Mermaid chart types render | ✔ Passed |
| Performance | 20% improvement in API response times | 95th pct < 500ms on project list | ✔ Passed |
| Notifications | Real-time badge updates on document processing | Badge increments within 2s | ✔ Passed |
| Web Search | Agent retrieves web results when KB is insufficient | Results appear in chat response | ✔ Passed |

# 5. SPRINT REVIEW

## Demonstration Session

The Sprint Three demonstration was held with the client on 21 March 2026. The team presented the five major deliverables: SDK migration (zero regressions), performance overlay, notification system, activity feed, and web search integration. The client confirmed the increment was deliverable and approved the work.

## Client Feedback

The performance overlay was well received — the client appreciated the developer-friendly Ctrl+Shift+P shortcut.

The notification bell was highlighted as a significant UX improvement for collaborative projects.

The web search integration was requested to be surfaced more prominently in the chat interface.

Minor request: activity feed should show timestamps in local time zone rather than UTC.

## Progress vs Plan

All planned Sprint Three deliverables were completed within the sprint period with no deferrals. The team delivered 100% of committed story points. The web search tool was added as an unplanned enhancement that the team self-identified as a high-value addition.

## Test Results

| Test Area | Tests Run | Pass | Fail/Pending | Status |
| --- | --- | --- | --- | --- |
| SDK Migration — Integration | 6 | 6 | 0 | ✔ Passed |
| Graph Rendering — Manual | 5 | 5 | 0 | ✔ Passed |
| Performance Overlay — Manual | 4 | 4 | 0 | ✔ Passed |
| Notifications — Integration | 5 | 5 | 0 | ✔ Passed |
| Activity Feed — Manual | 3 | 3 | 0 | ✔ Passed |
| Web Search Tool — Integration | 4 | 4 | 0 | ✔ Passed |
| Backend Performance — Integration | 4 | 4 | 0 | ✔ Passed |

# 6. RETROSPECT

## Key Strengths

Rapid SDK Migration with zero service disruption — the team swapped the entire Google AI SDK in a single week without breaking any existing functionality.

Self-directed feature expansion — the web_search tool was identified and implemented by Nam without a formal backlog item, demonstrating initiative beyond requirements.

End-to-end real-time pipeline — the NotificationBell + ActivityFeed combination, backed by WebSocket broadcasting, was designed, implemented, and tested within one week by Hung and Hoang.

## Process Challenges

One environment consistency challenge arose during Sprint Three: the backend .env file contained REVERB_APP_KEY=local-app-key which overrode the docker-compose value (llm4reqs-reverb-key), causing WebSocket messages to silently fail in the Docker environment while succeeding in local development. This was identified during integration testing and corrected in the same sprint.

## Team Code of Conduct

All team members upheld the agreed code of conduct throughout Sprint Three. Decisions were reached collaboratively in weekly standups and no conduct violations occurred. All members attended client and supervisor meetings.

## Cybersecurity & Ethical Protocol

Synthetic data was used exclusively during development and testing. No real user documents, credentials, or personal information were processed. The .gitignore configuration excludes all .env files, and .env.example was updated to document all required variables without including real credentials.

# 7. LESSONS LEARNED

Environment variable precedence in Docker Compose: docker-compose environment: blocks override env_file values — always verify the runtime value of critical shared keys (e.g. REVERB_APP_KEY) rather than assuming .env is authoritative.

Centralise timing logic: introducing timedRequest() in LLMService eliminated 6 duplicated try/catch blocks. Shared infrastructure helpers should be extracted early, not after the fourth duplication.

Real-time UX requires end-to-end testing: the NotificationBell appeared to work in isolation but the broadcast channel mismatch (local-app-key vs llm4reqs-reverb-key) was only discovered when testing the full Docker stack. Integration tests must cover the broadcast pipeline.

Proactive feature additions add value but need scope control: the web_search tool was a valuable addition but required careful timeout management to avoid blocking the chat endpoint. Future enhancements should have explicit acceptance criteria even when self-assigned.

Skeleton loaders and shimmer effects significantly reduce perceived load time — they should be added as a standard component for any data-loading UI rather than an afterthought.